Project Name

Walmart Sales Performance & KPI Executive Dashboard

BI Analyst

Sina Shariati

Client/Sponsor

Emily Carter — VP of Retail Operations (Fictional for portfolio)

Purpose

The purpose of this project is to build an executive-level KPI dashboard that provides real-time visibility into Walmart’s weekly sales performance across stores and departments.

Currently, leadership lacks a centralized, data-driven view to:

- Monitor sales trends

- Identify underperforming stores

- Understand key business drivers (department contribution, holiday impact)

This dashboard will enable faster, data-informed decision-making, improve operational efficiency, and increase revenue through targeted actions.

Key Dependencies

Team

- BI Analyst: Sina Shariati

- Data Engineer: Michael Chen (Fictional)

- Product Manager: Sarah Lopez (Fictional)

Primary Contacts

- VP Retail Operations

- Regional Store Managers

- Finance Team

Deliverables

- BigQuery data warehouse (fact + dimension tables)

- SQL views (KPI layer)

- Streamlit multi-page dashboard

- Metric dictionary documentation

Stakeholder Requirements

| Requirement | Priority |
| --- | --- |
| Real-time weekly sales KPIs | R |
| Ability to filter by store, department, and date | R |
| Identification of top-performing and at-risk stores | R |
| Department contribution analysis | D |
| Holiday sales impact analysis | D |
| Export data for reporting | N |

Success Criteria (SMART)

- Increase visibility into sales performance across 100% of stores within 2 weeks of deployment

- Reduce time to identify underperforming stores from 2 days → < 30 minutes

- Achieve adoption by at least 80% of regional managers within first month

- Improve decision-making speed for promotions and inventory planning

User Journeys

Current State

- Managers rely on Excel reports

- Data is fragmented and delayed

- Hard to identify trends or issues quickly

Future State

- Open dashboard → select filters → instantly see:

  - KPIs

  - trends

  - risks

- Drill into store or department performance

- Take action immediately

Assumptions

- Data is refreshed weekly

- Sales data is accurate and complete

- Store and department dimensions are stable

- Users have basic dashboard literacy

Compliance and Privacy

- No personally identifiable information (PII) used

- Data follows internal company governance

- Access restricted via role-based permissions

Accessibility

- Colorblind-friendly charts

- Clear labeling of metrics

- Large fonts for executive view

- Mobile-friendly layout

Roll-out Plan

Phase 1 (Week 1–2)

- Data modeling (BigQuery)

Phase 2 (Week 3–4)

- KPI SQL views

Phase 3 (Week 5–6)

- Streamlit dashboard development

Phase 4 (Week 7)

- Testing & stakeholder feedback

Phase 5 (Week 8)

- Deployment + training